Fitness Buddy

Build Plan & Progress Tracker

Owner: Subba   |   Built with Claude Code

# Overview

Fitness Buddy is a full-stack web app that helps users track water, steps, calories in/out, and offers an AI-powered "Crave Killer" chat for craving/urge control. This document breaks the build into 7 phases with detailed steps under each. Tick off each step as you complete it.

Recommended tech stack: Next.js (website) + Tailwind CSS (styling) + Supabase (accounts & database) + Anthropic API (Crave Killer chatbot). All beginner-friendly, all standard, all things Claude Code handles well.

# Phase 1 — Design First (No Coding)

Goal: Sketch every screen on paper or in Figma before writing a single line of code. This is your blueprint.

Estimated time: 3–5 days

## Steps

☐  Create a free Figma account at figma.com (or grab a notebook).

☐  Sketch Screen 1: Signup page — collect name, age, gender, height, weight.

☐  Sketch Screen 2: Health profile — checkboxes for PCOD, diabetes, BP, asthma, thyroid, cholesterol, none.

☐  Sketch Screen 3: Mental profile — checkboxes for anxiety, food addiction, lack of control, stress, sleep deprivation, low mood, none.

☐  Sketch Screen 4: Goals — checkboxes for weight loss, weight gain, control cravings, food addiction support, calorie tracking, muscle gain, stress reduction, better sleep.

☐  Sketch Screen 5: Login page.

☐  Sketch Screen 6: Main dashboard — quick view of today's water, steps, calories in, calories out.

☐  Sketch Screen 7: Water tracker — buttons for +250ml, +500ml, +1L; daily goal display.

☐  Sketch Screen 8: Step tracker — manual entry field, daily total.

☐  Sketch Screen 9: Calorie intake — 4 sections (breakfast, lunch, snacks, dinner), text input for each meal.

☐  Sketch Screen 10: Calorie burn — activity autocomplete + duration in minutes.

☐  Sketch Screen 11: Crave Killer chat — chat window + big red "EMERGENCY" button.

☐  Sketch Screen 12: Profile / settings — edit info, log out.

☐  Photograph or export all sketches. Save them in one folder called "wireframes".

☐  Share the sketches with Claude for feedback before moving to Phase 2.

# Phase 2 — Set Up the Laptop

Goal: Install the three tools you'll use for the entire project.

Estimated time: 1 day

## Steps

☐  Install Node.js — go to nodejs.org, download the LTS version, run the installer, click Next through everything.

☐  Verify Node.js — open Terminal (Mac) or Command Prompt (Windows), type "node --version". You should see a version number.

☐  Install VS Code — go to code.visualstudio.com, download, install.

☐  Install Claude Code — sign in to your Claude account and download the Claude Code desktop app.

☐  Create a project folder — make a folder on your Desktop called "fitness-buddy".

☐  Open the folder in VS Code — File → Open Folder → select "fitness-buddy".

☐  Create a GitHub account at github.com (free) — you'll save all your code here.

☐  Install Git — go to git-scm.com, download, install with defaults.

☐  Test Claude Code — open it in the fitness-buddy folder, say "hello, are you working?". If it responds, you're ready.

# Phase 3 — Set Up the Stack & Accounts

Goal: Create free accounts on the services we'll use and let Claude Code scaffold the empty project.

Estimated time: 1 day

## Steps

☐  Create a Supabase account at supabase.com — free tier is enough.

☐  Create a new Supabase project — name it "fitness-buddy". Save the URL and anon key somewhere safe.

☐  Create an Anthropic API account at console.anthropic.com — add ~$5 credit for testing Crave Killer.

☐  Create a Vercel account at vercel.com — sign in with your GitHub. This is where the site will go live later.

☐  Ask Claude Code: "scaffold a new Next.js project with Tailwind CSS in this folder". Let it run.

☐  Ask Claude Code to run "npm run dev" and open http://localhost:3000 in your browser. You should see the default Next.js page.

☐  Create a file called ".env.local" — Claude Code will guide you. Paste your Supabase URL, Supabase key, and Anthropic API key inside.

☐  Do a first Git commit — ask Claude Code: "initialize git, commit everything, push to a new GitHub repo called fitness-buddy".

# Phase 4 — Build the Shell (Auth + Empty Dashboard)

Goal: A user can sign up, log in, and see a blank dashboard. No features yet — just the plumbing.

Estimated time: 5–7 days

## Steps

☐  In Supabase, design the "profiles" table: name, age, gender, height, weight, health_conditions (array), mental_conditions (array), goals (array).

☐  Enable Row Level Security on the profiles table so users only see their own data.

☐  Ask Claude Code to build a homepage with a hero, a short pitch, and "Sign Up" / "Log In" buttons.

☐  Build the signup flow — email + password using Supabase Auth.

☐  Build the profile creation form after signup — the multi-step form matching your wireframes from Phase 1.

☐  Build the login page.

☐  Build a protected "/dashboard" page — only logged-in users can see it. Blank for now, just a welcome message.

☐  Build a logout button.

☐  Test end-to-end: sign up as a fake user, fill profile, log out, log back in. All should work.

☐  Commit and push to GitHub.

# Phase 5 — Build Trackers, One at a Time

Goal: Add the four trackers. Build ONE fully before starting the next. Do not try to do them all at once.

Estimated time: 2–3 weeks

## 5A. Water Tracker (start here — simplest)

☐  In Supabase, create a "water_logs" table: user_id, date, amount_ml.

☐  Build the water page with +250ml, +500ml, +1L buttons and a daily total.

☐  Show a progress bar toward the daily goal (default 3L, editable).

☐  Show yesterday and last-7-day totals so the user sees a trend.

☐  Add water summary to the main dashboard.

## 5B. Step Tracker

☐  In Supabase, create a "step_logs" table: user_id, date, steps.

☐  Build a manual entry input — user types today's step count.

☐  Show a 7-day bar chart.

☐  Add step summary to the main dashboard.

## 5C. Calorie Intake (harder — uses AI)

☐  In Supabase, create a "meals" table: user_id, date, meal_type, description, calories.

☐  Build a form with four sections: breakfast, lunch, snacks, dinner.

☐  For each meal, user types free text like "2 chapati, dal, small bowl of rice".

☐  Build a server function that calls the Anthropic API to estimate calories from the description.

☐  Show the estimated calorie count per meal and a daily total.

☐  Add "total calories in today" to the main dashboard.

## 5D. Calorie Burn

☐  In Supabase, create an "activities" table: user_id, date, activity_name, duration_mins, calories_burnt.

☐  Build an autocomplete input — as user types 2–3 chars, suggest running, swimming, cycling, walking, floor exercise, yoga, dancing, etc.

☐  Add a duration field (in minutes).

☐  Use a lookup table (MET values) to estimate calories burnt, or ask the AI to estimate.

☐  Show daily total burnt and add to the main dashboard.

☐  Commit and push after each tracker is done.

# Phase 6 — Build Crave Killer (The AI Feature)

Goal: The signature feature. An AI chat that talks the user out of a craving using therapist-style guidance and quick recipes.

Estimated time: 1–2 weeks

## Steps

☐  In Supabase, create a "crave_sessions" table: user_id, started_at, ended_at, outcome (resisted/gave-in).

☐  Create a "crave_messages" table: session_id, role (user/assistant), content, created_at.

☐  Build the chat UI — messages bubble style, input at bottom.

☐  Add a big red "EMERGENCY — I feel a craving RIGHT NOW" button on the dashboard that jumps here.

☐  Write the system prompt for the bot — therapist tone, deep-breath first, ask what caused the urge, how they'll feel after, offer a recipe if genuinely hungry.

☐  Include the user's profile in the prompt so the bot knows their conditions and goals.

☐  Add a follow-up flow: after 15 minutes, prompt "did you resist?" and log the outcome.

☐  Show a streak counter — "cravings resisted this week".

☐  Test with realistic scenarios: late-night sugar craving, stress eating, boredom eating.

☐  Commit and push.

# Phase 7 — Deploy & Share

Goal: Put it live on the internet so real people can use it.

Estimated time: 2–3 days

## Steps

☐  Connect your GitHub repo to Vercel.

☐  Add your environment variables (Supabase URL, Supabase key, Anthropic key) in Vercel settings.

☐  Click Deploy. Wait 2 minutes. Get a live URL like fitness-buddy.vercel.app.

☐  Test signup + all trackers + Crave Killer on the live URL.

☐  Ask 3 friends to sign up and use it for a week. Collect their feedback.

☐  Fix the top 5 issues they report.

☐  (Optional) Buy a custom domain like fitnessbuddy.in for ~₹800/year and point it at Vercel.

# Golden Rules for a Beginner

- Finish one phase before touching the next. Skipping ahead is how projects die.

- Commit to GitHub after every working feature — think of it as saving your game.

- When Claude Code writes code, read the summary, don't just copy blindly. You'll learn faster.

- Break every task into "the smallest possible thing that works". A crappy version first, polish later.

- Show the app to a friend at the end of each phase. Their confusion tells you what to fix.

- When stuck for more than 30 minutes, ask Claude with your exact error message pasted in.

- Take breaks. Coding brains cook.

# Progress Snapshot

Fill in dates as you complete each phase.

☐  Phase 1 — Design    Completed on: __________

☐  Phase 2 — Laptop Setup    Completed on: __________

☐  Phase 3 — Stack & Accounts    Completed on: __________

☐  Phase 4 — Shell (Auth + Dashboard)    Completed on: __________

☐  Phase 5A — Water Tracker    Completed on: __________

☐  Phase 5B — Step Tracker    Completed on: __________

☐  Phase 5C — Calorie Intake    Completed on: __________

☐  Phase 5D — Calorie Burn    Completed on: __________

☐  Phase 6 — Crave Killer    Completed on: __________

☐  Phase 7 — Deployed & Live    Completed on: __________